AI PROJECT ENGINEERING · ARTIKEL 06

Worksheet: From Concept to Project Plan

Condense, test, iterate — turn a plausible idea into a steerable project architecture.

Use a real project or concrete idea. The goal is not to generate as many tasks as possible, but to make the most important planning decisions, uncertainties, and checkpoints explicit.

1. Check concept readiness

Before planning: which parts of the concept are decided and which are merely plausible?

Project objective in one sentence

Three central requirements

Three open assumptions

2. Define the baseline

State what the project stands for now — and what it explicitly does not include.

Scope — included

Non-scope — excluded

Success criterion for the next phase

3. Find the riskiest assumption

Which single assumption would change the plan most if it proved false?

Critical assumption

Why is it risky?

What evidence could confirm or challenge it?

4. Design a vertical slice

Define the smallest complete slice that can test whether the concept is viable.

Slice starting point

End point / observable result

What will deliberately not be built yet?

5. Order flow by learning logic

Sequence the next five work blocks so each decision has enough information behind it.

| Work block | Goal / desired state | Input / prerequisite | Output / evidence |
| --- | --- | --- | --- |

6. Build gates

Define two real decision thresholds.

Gate 1

| Gate criterion |  |
| --- | --- |
| Continue if … |  |
| Replan if … |  |

Gate 2

| Gate criterion |  |
| --- | --- |
| Continue if … |  |
| Replan if … |  |

7. Review and iterate the plan

Check the first plan against concept, sources, and method knowledge.

Which task is merely habit or template?

Which technical decision is premature?

What will you change in the next planning wave?

8. Reflection

Answer the two closing questions.

Where did I confuse detail with certainty?

Which decision must remain human despite automation?

SAKIZLI AI · AI PROJECT ENGINEERING